SPECIFICATIONS - DETAILED PROVISIONS

Section 01026 - Schedule of Values

TABLE OF C O N T E N T S

PART 1 - GENERAL	1

1.01	SUMMARY	1

1.02	PREPARATION	1

1.03	SUBMITTAL	1

PART 2 - EXECUTION	2

2.01	SAMPLE SCHEDULE OF VALUES	2

[PAGE LEFT INTENTIONALLY BLANK]

SECTION 01026

SCHEDULE OF VALUES

# PART 1 - GENERAL

## 1.01	SUMMARY

### Section Includes: Preparation, format, and submittal of Schedule of Values.

### The Schedule of Values will establish unit prices for individual items of work.

### The Schedule of Values will be the basis for payment of contract work and will be used to establish payment for any “extra work” i.e., work requested which is beyond the scope of the original contract.

## 1.02	PREPARATION

### Prepare satisfactory Schedule of Values identifying costs of items of work shown in sample included at the end of the Section.

### Assign unit prices to items of work and calculate total prices, which aggregate the Contract Price.  Base unit prices on costs associated with scheduled activities for each item of work.  For any bid item broken down into unit prices, Contractor shall verify that the unit cost of the items are rounded to the nearest dollar.

- 1.03	SUBMITTAL

- Submit preliminary Schedule of Values at the preconstruction meeting to the District for review and approval.  DO NOT SUBMIT THE SCHEDULE OF VALUES WITH YOUR BID PACKAGE.

- Submit corrected Schedule of Values within ten (10) days upon receipt of reviewed or rejected Schedule of Values for approval by the District.

- Upon request, support prices with data which will substantiate their correctness.

# PART 2 - EXECUTION

## 2.01	SAMPLE SCHEDULE OF VALUES

### The following is a sample and acceptable form for Schedule of Values.

### The District may request additional detail as necessary to adequately represent the Scope of Work. The contractor may provide an additional breakdown of any of the items listed below.  THE CONTRACTOR SHALL VERIFY ALL QUANTITIES AND ITEMS OF WORK PRIOR TO SUBMITTAL.

SCHEDULE OF VALUES

Make sure Unit Cost and Total Cost of line items are rounded to the nearest dollar

| Item No. | Qty | Unit | Description | Unit Cost | Total Cost |
| --- | --- | --- | --- | --- | --- |
| 1 | 1 | LS | Mobilization and Approved: Bonds, Insurance, Schedule of Values, and Preliminary Project Schedule (PPS) (only if Section 01310 is included and PPS is noted in bid item 1, otherwise delete) | Preset | Enter $ amount per Bid Item #1 of Bidding Sheets |
| 2 | 1 | LS | Insert this bid item if project requires Earthquake insurance Insurance premium for obtaining _______ insurance to indemnify the District for any damage to the work caused by an Act of God (Public Contract Code 7105) | Lump Sum |  |
|  | * |  | * Leave QTY field blank for Unit Price Items (including CDF and Pipe) |  |  |
| TOTAL (MUST EQUAL BID AMOUNT) |  |  |  |  |  |

DO NOT SUBMIT THE SCHEDULE OF VALUES

WITH YOUR PROPOSAL PACKAGE

END OF SECTION 01026

[PAGE LEFT INTENTIONALLY BLANK]